## Slide 1: Car Locator
Timeline, project outline and general features

## Slide 2: Project description
The application, when started, takes an image of the current location from Google Maps (at a certain resolution).
It then plots a course on that image (using GPS), as the user moves.
User clicks on a button when going back to the car and the app starts showing the current location in a different color so that he can differentiate between the “departure” path and the “return” path.
The app should include a turn-off notification or a standby feature.

## Slide 3
Start app
Extract image from GM and save starting location coordinates
Draw a “dot” periodically (0.1s? 0.2s?) at the current coordinates
Ask the user to/automatically shut down the app after saving the map after a certain time
Display saved image when app restarts and start updating current position periodically with a different color
On arriving at destination, display an appropriate message
On OK, delete saved picture
END

## Slide 4: Milestones
Get a UI ready for the app – 9/21/2010
Look up resources on utilizing GPS using Java – 9/28/2010
Write code to acquire an image for the current location off of Google Maps – 10/12/2010
Write code to mark current position on phone – 10/26/2010
Bugs and fancy work – 11/16/2010
Write report/finishing touches on app – 12/07/2010

## Slide 5: Resources
Downloading pictures from GM at specified resolution
Setting up markers in GPS
Java programming and using Android SDK via Eclipse